MOORI INTERIORS

INTERIOR DESIGN STUDIO  ·  DUBAI

Website Sitemap

Strategy & Architecture Document

Version 1.0 — Recommended architecture, pending client sign-off

This document records every architectural decision behind the new moori.ae: the critical problem the site must solve, the five sealed decisions (CTAs, user intents, offering hierarchy, CMS capabilities, integrations), the four build steps (competitor structure mapping, user flows, routing, internal linking) and the final page inventory. It is paired with moori-interiors-sitemap.csv, the build-ready structural reference.

Prepared for: Sooraj Sekhar, Co-Founder, Moori Interiors

Prepared by: Growthmak (Vishnu Shaji Kumar, Fathima Sh)

Version 1.0  ·  27 October 2026  ·  Domain: moori.ae

# Executive Summary

Moori Interiors wins 70–80% of the enquiries it receives, but 80–90% of those enquiries arrive through referrals. The goal agreed on the 27 October call is 10–15 qualified enquiries a month from ads and organic search. The current website cannot deliver that: it is arranged as a brand book, hides its proof, does not qualify leads, and does not appear on page one for any of ten buyer searches tested. This sitemap re-architects the same studio, the same work and most of the same content into a lead-generation system.

### The Sealed Decisions (recommended)

- Decision 1 — CTA hierarchy: one primary action sitewide ("Book a free design consultation" → multi-step qualifying form), WhatsApp as the always-on secondary, hybrid form + visible email on 6 surfaces.

- Decision 2 — User intents: 16 intents tiered; Tier 1 = see relevant work, find my community, understand cost, designer vs contractor, book.

- Decision 3 — Offering hierarchy: Core (design services) / Bridge (projects, communities, journal, press) / Commercial surface (consultation, pricing, owners abroad, trade partners). 5 nav items + button.

- Decision 4 — CMS capabilities: 21 platform-agnostic capabilities; the Hostinger-vs-migrate choice is surfaced as a tension, decided by whether Hostinger can deliver 5 must-have capabilities.

- Decision 5 — Integrations: form → CRM + WhatsApp alert, conversion tracking for Google Ads and Meta, Google Business Profile reviews, Turnstile spam protection.

### The Build Process

- Step 1 — Competitor structure: 6 competitor sites live-mapped; patterns followed and broken; architectural verdict.

- Step 2 — User flows: 8 flows modelled; 5 critical transitions; 7 emergent requirements.

- Step 3 — Routing: 36 page types, ~70 URLs at launch; slug rules; 52 permanent redirects mapped from every live URL on the current site; 8 template shop pages retired with HTTP 410.

- Step 4 — Internal linking: five link categories, per-template link contracts, anchor policy, hygiene schedule.

Reading guide Part One — the context and the five decisions. Part Two — the four build steps. Part Three — the final sitemap: navigation, page inventory and how to read the CSV. Every decision is marked "Recommended — pending client sign-off". Tensions (where a legitimate alternative exists) are written out with options so Sooraj can choose differently. Items that depend on facts Moori has not yet confirmed carry a [CONFIRM] tag.

# Part One — Foundational Context

## 1.1 Brand at a glance

| Item | Detail (source) |
| --- | --- |
| Business | Moori Interiors — boutique interior design studio, Dubai; founded 2021; ~6 people (LinkedIn, About page) |
| Decision-maker | Sooraj Sekhar, Co-Founder (About page; discovery call) |
| Positioning | Luxury minimalist, material-led residential interiors; "participatory design experience" — homes co-created with clients (homepage) |
| Differentiator | A collective, not a single founder's style; every client is matched with a designer (services FAQ) |
| Proof | Architectural Digest Middle East (Jul 2025); ISOLA finalist 2024; Dubai Design Week 2024; 4 testimonials; Google 5.0 from 3 reviews |
| Fees (published) | Design AED 12,000–40,000; turnkey from AED 100,000; procurement from AED 1,000 per space |
| Domain | moori.ae (current build: Hostinger Website Builder) |

## 1.2 Service lines (the site's content categories)

| Service line | Evidence of delivery |
| --- | --- |
| Villa & townhouse interior design | DAMAC Hills, Tilal Al Ghaf (2), Al Barari, Jumeirah Golf Estates, Nadd Al Sheba |
| Apartment interior design | Botanica Tower and Al Seef Tower, Dubai Marina |
| Design & build (turnkey) | Published service from AED 100,000; no project page yet shows execution scope |
| Home renovation | Published service (interior and exterior) |
| Custom furniture | Shift Chaise, Table-Scape, Un-fold-ing; furniture-only commissions accepted |
| Landscape & outdoor | The Trump Estates, Yas Noya, Mudon |
| Hospitality & F&B | Savane, Levante (2024); Orvi showroom |

## 1.3 Audience personas (from the ICP)

| Persona | Who | What they need from the site |
| --- | --- | --- |
| A — Involved Family Homeowner | Owner-occupier of a villa/townhouse; often multigenerational | Relevant work in their community, proof of listening, budget transparency |
| B — Remote Owner | Owns a Dubai home but lives mostly abroad | A single trusted point of contact and an online process |
| C — F&B Owner/Operator (growth) | Café, restaurant or lounge founder | Hospitality work, a separate enquiry route |
| Channel — Trade partner | Contractors without in-house design (stated referral source) | A clear way to partner |

## 1.4 The critical strategic problem

The Referral Ceiling Moori's growth is capped by how many people Sooraj's network can send. Referred visitors arrive pre-trusted; cold visitors from ads or search arrive with no one vouching for Moori — and the current site does not do the vouching for them. It hides proof, buries projects 39 screens deep on mobile, does not separate designer-seekers from contractor-seekers, and is invisible for the searches Moori's buyers make. The sitemap's job is to replace the referrer: put relevant proof in front of every cold visitor, qualify them, and make the next step obvious — so that 10–15 qualified enquiries a month can come from ads and search.

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Framing to confirm with Sooraj at the plan review.

# Part One — The Five Sealed Decisions

## Decision 1 — CTA Hierarchy

| Element | Recommendation | Reasoning |
| --- | --- | --- |
| Primary CTA | Book a free design consultation → /consultation (multi-step qualifying form) | Moori converts 70–80% once a qualified prospect talks to the team; the site's only job is to start that conversation with the right people. |
| Persistent secondary | Chat on WhatsApp (sticky, pre-filled with page context) | Call brief: enquiries should reach the team on WhatsApp or CRM; mobile users avoid forms. |
| Page-specific secondary | "Plan a home like this in [Community]" (projects), "Get a fee estimate" (pricing), "Book an online consultation" (owners abroad), "Start your F&B project" (hospitality) | Same form, prefilled with context — message match without extra forms to maintain. |
| Tertiary | Instagram, LinkedIn, Pinterest follows; share | Social is the trust check after the website (call), not the destination. |
| Lead magnet | None at launch; journal stays ungated with contextual CTAs | The goal is consultations, not a list; gating 23 guides adds friction. Reserved for later. |
| Inquiry architecture | Hybrid: qualifying form + visible email (sooraj@moori.ae) + phone + WhatsApp, email visible on ≥6 surfaces | Remote owners and referral-style buyers prefer direct contact. |

### Tensions

| Tension | Option A | Option B | Recommendation |
| --- | --- | --- | --- |
| Primary on mobile | Form-first (qualifies every lead) | WhatsApp-first (more contacts, less qualified) | Form primary + sticky WhatsApp; A/B test once traffic allows (CRO audit 8.3) |
| Form length | Short 4-field form (more submissions) | Multi-step with budget and scope (fewer, better leads) | Multi-step: Sooraj's stated problem is qualification, not volume |
| Showing budget bands | Show bands in form | Ask budget only on the call | Show bands — filters contractor-only and under-floor enquiries before a call |

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Decision 1 locked as recommended unless Sooraj chooses otherwise.

## Decision 2 — User Intent Tiers

| Code | Intent (visitor's words) | Persona | Tier | Served by |
| --- | --- | --- | --- | --- |
| A1 | Show me work like my home | A, B | Tier 1 | /projects, /projects/[slug] |
| A2 | Do they work in my community? | A, B | Tier 1 | /communities/[slug] |
| A3 | What will this cost me? | A, B, C | Tier 1 | /pricing |
| A4 | Why pay a designer if the contractor designs for free? | A | Tier 1 | /why-a-designer |
| A5 | I want to talk to someone now | All | Tier 1 | /consultation, WhatsApp |
| A6 | How does it work and how involved am I? | A | Tier 2 | /process |
| A7 | Who will design my home? | A, B | Tier 2 | /studio, /studio/team/[slug] |
| A8 | Are they credible? | All | Tier 2 | /studio/press-and-awards, proof bar |
| A9 | Do they do my specific service (turnkey, renovation, apartment)? | A | Tier 2 | /services/[slug] |
| B1 | I live abroad — can you run my project? | B | Tier 2 | /owners-abroad |
| C1 | I'm opening a café or restaurant | C | Tier 2 | /services/hospitality-interior-design |
| A10 | I'm researching kitchens, bathrooms, layouts | A | Tier 3 | /journal |
| D1 | I'm a contractor looking for a design partner | Trade | Tier 3 | /trade-partners |
| A11 | I want a custom furniture piece or landscape only | A | Tier 3 | /services/custom-furniture, /services/landscape-design |
| E1 | Estimate my fee myself | A | Tier 4 | /pricing/estimate (reserved) |
| E2 | Hear clients on video / read in Arabic / join the team | All | Tier 4 | /client-stories, /ar, /careers (reserved) |

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Tiering follows ICP evidence. Move any intent between tiers and the page priorities in the CSV follow.

## Decision 3 — Offering Hierarchy

| Layer | Contents | Job |
| --- | --- | --- |
| Layer 1 — The Core | 7 service pages: villa & townhouse, apartment, design & build, renovation, custom furniture, landscape, hospitality & F&B | Say what Moori does, for whom, and capture service-level search and ad traffic |
| Layer 2 — The Bridge | Projects hub + case studies, communities, journal, process, studio, press & awards | Do the vouching a referrer used to do: proof, relevance, process |
| Layer 3 — The Commercial Surface | Consultation, pricing, why-a-designer, owners abroad, trade partners, contact | Convert and qualify |

### Top-level navigation

| Slot | Label | URL | Dropdown |
| --- | --- | --- | --- |
| 1 | Projects | /projects | All projects · Villas & townhouses · Apartments · Hospitality · Landscape · Communities · Concepts & awards |
| 2 | Services | /services | The 7 service pages · Why a designer · Owners abroad |
| 3 | Pricing | /pricing | — |
| 4 | Studio | /studio | About & team · Our process · Press & awards · Trade partners |
| 5 | Journal | /journal | — |
| Button | Book a consultation | /consultation | Always visible, including on mobile outside the menu |

### Tensions

| Tension | Options | Recommendation |
| --- | --- | --- |
| Communities in top nav? | A: own nav slot · B: under Projects + footer | B — keeps nav at 5; community pages are mainly entered from search and ads |
| Pricing in nav? | A: top-level · B: under Services | A — pricing transparency is a stated Moori strength and a Tier 1 intent |
| Concept work (House of the Future, objects) | A: mixed with client work · B: separate "Concepts & awards" filter | B — built work judged on its own (CRO audit) |
| Journal name | A: keep "Blogs" + "Design Guides" · B: one "Journal" | B — one index so all ~23 pieces are reachable |

### Reserved slots (Tier 4)

| URL | Purpose | Trigger to build |
| --- | --- | --- |
| /pricing/estimate | Self-serve fee estimator | Moori confirms fee logic |
| /client-stories | Video testimonials | Real client videos recorded |
| /careers | Hiring | Capacity expansion |
| /ar | Arabic locale | Evidence that the ICP needs Arabic |

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Navigation and reserved slots locked as recommended unless Sooraj chooses otherwise.

## Decision 4 — CMS Capability Brief

### Layer A — Content management

| # | Capability | Why |
| --- | --- | --- |
| A1 | Projects collection: community, type, bedrooms/area, scope, duration, budget band, status, year, gallery, quote, team (references) | Proof-led case studies and filters |
| A2 | Communities collection referencing projects and testimonials | Community landing pages |
| A3 | Team collection referencing projects | Matched-designer model |
| A4 | Testimonials collection (client, community, project reference, consent flag) | Quotes appear on the right project and community |
| A5 | Articles collection with topic taxonomy | Unified journal |
| A6 | Reusable components: proof bar, CTA band, facts box, FAQ block | Consistency; one change updates every page |
| A7 | Draft / preview / publish | Naura Fathima manages the site (About page) |

### Layer B — Visitor interaction

| # | Capability | Why |
| --- | --- | --- |
| B1 | Multi-step conditional form with hidden fields (page, community, project, UTM) and branches (residential / F&B / other) | Qualification — the core requirement |
| B2 | Query-string filtering on projects and journal | Self-selection without duplicate URLs |
| B3 | WhatsApp click-to-chat with page-specific prefill | Mobile contact |
| B4 | Lazy-loaded responsive images with reserved space | Fixes blank viewports |
| B5 | Embedded video (Vimeo/YouTube) and Google Maps | Walk-through reels; contact |
| B6 | Social share with Open Graph cards per project | Shareable proof for family decision-makers |

### Layer C — Operational control

| # | Capability | Why |
| --- | --- | --- |
| C1 | Per-page SEO fields (title, meta, canonical, noindex, OG) | Search visibility |
| C2 | Schema: LocalBusiness/InteriorDesigner, BreadcrumbList, FAQPage, Article | Rich results; one NAP |
| C3 | 301/410 redirect manager | 52 legacy redirects + 8 retired shop pages |
| C4 | Core Web Vitals performance; CDN; allow Lighthouse agents | TTFB measured at 2.0–4.1 s |
| C5 | GA4 + Search Console + Clarity + ad pixels | Measure the 10–15 qualified-lead goal |
| C6 | Role-based access | Studio and agency editing |
| C7 | Custom domain, SSL, single host (www vs non-www) | Fixes current host inconsistency |
| C8 | Cookie consent | Required once ad pixels run |

### Platform tension

| Option | For | Against | Recommendation |
| --- | --- | --- | --- |
| A — Stay on Hostinger Website Builder | Continuity; the call proposed changing the site map on the current website | Must verify it supports A1–A4 referenced collections, B1 conditional multi-step form, B2 filtering, C2 custom schema and C3 redirects | Run a 1-day capability check against A1, A2, B1, B2, C3 |
| B — Migrate (e.g. Webflow or WordPress) | Collections, references, redirects and forms are native | Migration effort and cost | Migrate only if Hostinger fails any of the five must-haves |

### v1 exclusions

- E-commerce (and removal of the 8 template shop pages), client login/portal, blog comments, AI chatbot, newsletter platform, Arabic locale (reserved), gated lead magnet (reserved).

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Capability list locked; platform decided after the capability check.

## Decision 5 — Integration Architecture

| Flow | Source → destination | Trigger | Why |
| --- | --- | --- | --- |
| Consultation lead | Multi-step form → Moori CRM [CONFIRM CRM] + email to sooraj@moori.ae | Submit | Every lead captured with qualification fields and source |
| Instant alert | Form → WhatsApp/Slack notification to the team | Submit (qualified branch) | Call: enquiries go "to your team or to you on WhatsApp" |
| F&B lead | Form F&B branch → CRM with F&B tag | Submit | Separate pipeline for Persona C |
| Click-to-chat | WhatsApp button → wa.me with page prefill | Tap | Context for the team; tracked as an event |
| Conversion tracking | Thank-you page → GA4, Google Ads, Meta (pixel + CAPI) | Page view | Optimise ads on enquiries, not clicks (past AED 5k/month was not outcome-tied) |
| Lead source | UTM + referrer → hidden fields → CRM | Submit | Measure referral vs paid vs organic mix (goal: 50/50 or 40/60) |
| Reviews | Google Business Profile → review display on site | Live | Real rating only (G4) |
| Instagram | Profile link → moori.ae (replace Linktree) with UTM | Bio link | Measure Instagram's ~10% share |
| Spam protection | Cloudflare Turnstile on all forms | Submit | Privacy-respecting |
| Analytics | GA4 + Search Console + Microsoft Clarity | Always on | Drop-off currently unknown (call) |

### Reserved integrations

- Calendly/booking slot on the thank-you page (Studio Mint pattern) — once the team agrees bookable call windows.

- Fee-estimator logic feeding the CRM — with /pricing/estimate.

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Integration map locked; CRM name and notification channel to confirm.

# Part Two — The Build Process

## Build Step 1 — Competitor Site Structure Analysis

Six competitor sites from the Competitor Analysis were live-mapped on 27 October 2026 (WebFetch, with Apify fallback where pages returned redirect stubs). The focus was structure: navigation, URL patterns, homepage sequence, case-study anatomy, conversion architecture and footer.

### Navigation and URL conventions

| Site | Top nav (in order) | Header CTA | URL conventions |
| --- | --- | --- | --- |
| Algedra | Our Services · Our Fit-out Work · Our Design Work · Media Center · Know More | FREE CONSULTATION | /en/ prefix; up to 5 levels deep; project under /en/interior-design-dubai-work/projects/[slug]; community pages nested under services |
| Spazio | About ▾ · Services ▾ · Portfolio · Branches ▾ · PRICING · Blog · Contact | Free Consultation pop-up | Flat, keyword slugs, trailing slash; projects split between /portfolio/ and root |
| Euphoria | Services ▾ · Portfolio · Blogs · About | Book consultation | Trailing slash; /project/[slug]; community pages at root with inconsistent slugs |
| Accouter | Home · About ▾ · Services · Portfolio · The Publication · Press ▾ · Contact ▾ | None | Squarespace; flat; /project-[slug] prefix |
| Xena | Home · About ▾ · Services (mega-menu: Services, Rooms, Guides) · Areas ▾ · Projects · Estimate · FAQ · Articles | Get in touch + Call | No trailing slash; /projects/[slug]; /articles/[slug]; ~85 area pages at /interior-design-[area]; 5 language prefixes |
| FINCH | Home · Studio · Services · Work · News · Contact | None | WordPress; /portfolio-item/[slug]; legacy /newwebsite/ paths |

### Homepage, case study and conversion anatomy

| Site | Homepage sequence (abridged) | Case-study blocks | Conversion layer | Footer |
| --- | --- | --- | --- | --- |
| Algedra | Slider → about → design work → fit-out by emirate → services list → blog → news → form | Breadcrumb, narrative, gallery, 2 CTAs + form; no facts, team or quote | Header button, inline/modal forms | 5 blocks + SEO text |
| Spazio | Hero + stats → projects carousel → 6-stage process → services → sectors → logos → FAQ → CTA band | Facts box (location, type, scope, team), gallery, CTA; some pages add FAQ + other projects | 20+ CTAs; side tab; 3-step estimator on /pricing/ | 9 blocks incl. styles, rooms, branches |
| Euphoria | 22 blocks: rating, quote CTA, videos, logos, tiers, calculator, process, inline form, reviews, guarantee, FAQ | Facts as tags, mood board, room cards, brief/challenge/solution, team, form, related projects, FAQ | 5-step calculator; inline 5-step form on most pages | 5 blocks incl. ~40 area links |
| Accouter | 5 blocks: hero → expertise → story → awards → enquiry | Facts box (client, sq ft, type), narrative, gallery, "Get in touch" | Email only; no forms | 4 blocks incl. policy PDFs |
| Xena | Hero (WhatsApp, price anchor) → stats → 4-step process → projects → reviews → CTA band | Breadcrumb, facts box (location, year, size, status, scope), 3 narrative blocks, gallery, CTA block, 3 related projects | 7-step estimate; sticky WhatsApp/Call bar | 5 columns incl. areas, legal row |
| FINCH | Hero → project slider → services → story → client logos → CTA band | Gallery first, narrative with credits, facts (client, date), prev/next, contact form | WhatsApp link; contact form | Minimal |

### Recurring patterns

| # | Pattern | Seen on | Moori decision |
| --- | --- | --- | --- |
| P1 | Projects in their own folder; descriptive slugs | All 6 | FOLLOW — /projects/[slug] |
| P2 | Community/area landing pages as an SEO layer | Xena (~85), Euphoria (~40), Algedra (~22) | FOLLOW selectively — only communities with real Moori work (6), using Xena's template |
| P3 | Project facts box | 5 of 6 | FOLLOW and extend — add duration, budget band and status (no one shows all) |
| P4 | Case study ends in a CTA; no client testimonial anywhere | All 6 | BREAK — put the client's quote on the case study |
| P5 | CTA band before the footer | 5 of 6 | FOLLOW |
| P6 | Process block on the homepage | 4 of 6 | FOLLOW — 4 participatory stages |
| P7 | Separate multi-step estimate flow | Spazio, Xena, Euphoria | ADAPT — qualifying consultation form now; reserve /pricing/estimate |

### Patterns deliberately broken

- Volume of thin pages (Xena's ~85 area pages, Spazio's style and room pages): Moori publishes a community page only with a real project in it — matches the boutique positioning and avoids thin content.

- Homepage overload (Euphoria's 22 blocks, Spazio's 20+ CTAs): Moori keeps 10 blocks and one primary action, closer to Accouter's restraint but with Xena-level conversion paths.

- Email-only enquiry (Accouter): rejected — Moori needs qualification data.

- Deep nesting and language prefixes (Algedra): two levels maximum; Arabic reserved, not launched.

### Recommendations encoded in the sitemap

- /projects/[slug] with breadcrumb, facts box, brief → approach → outcome, gallery, client quote, team, CTA, 3 similar projects (Xena structure + Euphoria team credit + the missing testimonial).

- Six community pages on Xena's template: local project, local context, services, area FAQ, prefilled form.

- Projects hub filters by type and community (FINCH-style type tabs, including a Hospitality filter).

- Pricing in the top nav (Spazio) with HTML fee table.

- Header CTA button visible on mobile (Algedra, Euphoria, Xena).

- Sticky WhatsApp (Xena, Spazio, Euphoria, FINCH).

- Multi-step qualifying form with type, location, size, scope, budget, timing (Xena, Euphoria, Spazio).

- Process block on homepage and a /process page.

- Press & awards as a Studio sub-page linked from a sitewide proof bar (Accouter, Hill House approach).

- Footer with a Services column and a Contact column with visible email and one address.

- Breadcrumbs on all nested templates (Xena).

- No trailing slash; flat two-level URLs (Xena).

Architectural verdict Moori's sitemap = Xena's conversion and community skeleton + Euphoria's case-study depth + Accouter's boutique restraint + the one thing none of them do: real client proof and hard project facts on every case study.

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Step 1 verdict and recommendations locked as recommended.

## Build Step 2 — User Flow Modelling

Eight flows were modelled from the personas (ICP), the channels Moori uses today (Business Goal Research) and the search behaviour found in the Competitor Analysis.

| Flow | Entry | Click path | Conversion | After | Drop-off risk |
| --- | --- | --- | --- | --- | --- |
| F1 — Cold homeowner from a Google Ad | Search ad on "villa interior design dubai" | /services/villa-interior-design → project card → /projects/[slug] → "Plan a home like this" → /consultation | Qualified form submit | Thank-you with reply promise; WhatsApp follow-up | Landing on the homepage (as today) adds a step; no proof near CTA |
| F2 — Community searcher | Organic "interior designer DAMAC Hills" | /communities/damac-hills → Moori project → community form | Form with community prefilled | Team calls with community context | Page published without a real local project would break trust |
| F3 — Instagram visitor | Bio link (today: Linktree) | / (or /projects) → project → consultation or WhatsApp | WhatsApp tap or form | Conversation on WhatsApp | Linktree adds a hop; homepage without projects loses them |
| F4 — Referred visitor checking credibility | Types moori.ae or searches "Moori Interiors" | / → proof bar → /studio → /studio/press-and-awards → WhatsApp | WhatsApp or call | Founder conversation | Conflicting addresses and template shop pages undermine credibility |
| F5 — Contractor-comparer (Persona A) | Has a contractor quote with "free design" | /pricing → /why-a-designer → design-only route → /consultation | Form with scope = design only or design + execution | Qualified consultation | No comparison content today; leaves for the cheaper-looking option |
| F6 — Owner abroad (Persona B) | Ad or referral; on mobile, outside UAE | /owners-abroad → testimonial → online consultation | Form: preferred contact WhatsApp/online | Online discovery session | Unclear that the process runs remotely |
| F7 — F&B operator (Persona C) | Search "restaurant interior design dubai" or referral | /services/hospitality-interior-design → /projects/savane → F&B form branch | F&B branch submit | Routed to F&B pipeline | Only two F&B projects — every one must be fully documented |
| F8 — Researcher from the Journal | Organic article (e.g. kitchen renovation) | /journal/[slug] → related project → inline CTA | Topic-tagged consultation | Consultation | Articles without related project or CTA are dead ends |

### Critical conversion transitions

| Transition | Failure mode today | Required behaviour |
| --- | --- | --- |
| Arrive → see relevant proof | Homepage shows no projects; portfolio is 39 mobile screens | Projects within one scroll of every entry page; filters by type and community |
| Proof → trust | Project pages have no testimonial, award or facts | Proof bar + facts box + client quote on case studies |
| Trust → ask | Project CTA is a text link under a black "Back to Portfolio" button | Solid CTA mid-page and end-page, prefilled |
| Ask → qualified lead | 4-field form; no scope or budget | Multi-step form with scope and budget bands; F&B branch |
| Mobile visitor → contact | Mobile menu hides Pricing and Consultation | Persistent header button + sticky WhatsApp |

### Emergent sitemap requirements

- Every project, community and service page carries a prefilled consultation CTA at least twice.

- Every case study has a facts box and, where it exists, the client's own quote.

- A community page is published only when a real Moori project exists in that community.

- Every journal article links to one related project and one service.

- The visible email appears on at least 6 surfaces (footer, studio, press, trade partners, consultation, contact).

- Ads land on service or community pages, never the homepage.

- One office address is used everywhere, matching Google Business Profile.

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Flows and requirements locked as recommended.

## Build Step 3 — Dynamic Routing & Content Structuring

### URL routing map

| URL pattern | Type | Notes |
| --- | --- | --- |
| / | Static | Homepage |
| /projects | Dynamic Index | Portfolio hub; filters via ?type= & ?community= |
| /projects/[project-slug] | Dynamic Template | 22 entries migrated (client work, concepts, objects) |
| /communities | Static | Community index |
| /communities/[community-slug] | Dynamic Template | 6 at launch: damac-hills, tilal-al-ghaf, al-barari, jumeirah-golf-estates, dubai-marina, nadd-al-sheba |
| /services | Static | Services index |
| /services/[service-slug] | Static ×7 | villa-interior-design, apartment-interior-design, design-and-build, home-renovation, custom-furniture, landscape-design, hospitality-interior-design |
| /pricing | Static | Fees |
| /why-a-designer | Static | Designer vs contractor |
| /process | Static | Process |
| /studio | Static | About & team |
| /studio/team/[designer-slug] | Dynamic Template | 5 profiles |
| /studio/press-and-awards | Static | Press & awards |
| /owners-abroad | Static | Remote owners |
| /trade-partners | Static | Contractors & architects |
| /journal | Dynamic Index | Filters via ?topic= |
| /journal/[article-slug] | Dynamic Template | 21 migrated articles and guides |
| /consultation | Static | Qualifying form |
| /consultation/thank-you | Utility | noindex; conversion event |
| /contact | Static | NAP + general form |
| /faq | Static | FAQ hub |
| /privacy-policy, /terms | Legal | — |
| /404 | Utility | Custom not-found |
| /sitemap.xml, /robots.txt | Auto-generated | — |
| /pricing/estimate, /client-stories, /careers, /ar | Reserved | Tier 4 — not built at launch |

### Slug rules

- Lowercase, hyphen-separated, ASCII only; 3–7 words; no stop-word padding.

- Projects: [property-or-name]-[community], e.g. /projects/whitefield-villa-damac-hills. Concepts keep their title, e.g. /projects/house-of-the-future-2025.

- Communities: official community name, e.g. /communities/jumeirah-golf-estates.

- Articles: the question or topic, e.g. /journal/luxury-kitchen-renovation-dubai — drop "-or-" fragments and long tails from the current slugs.

### URL conventions and canonicals

- Single host https://www.moori.ae; non-www and http 301 to it (today non-www requests fail for crawlers).

- No trailing slash; lowercase enforced with 301.

- Filters and pagination use query strings (?type=, ?community=, ?topic=, ?page=) and canonicalise to the unfiltered index.

- Every dynamic page is self-canonical; /consultation/thank-you is noindex.

### Pagination and rendering

- Traditional ?page=N, 12 items per page on projects and journal (crawlable; no infinite scroll).

- Static generation with on-publish rebuild where the platform allows; otherwise standard CMS rendering with CDN caching.

### Edge cases

| Case | Handling |
| --- | --- |
| Project spans two types (e.g. villa + landscape) | One primary type for the URL; secondary as a filter tag |
| Project without consent for budget/quote | Facts box omits those fields (G4) |
| Community with one project removed | Page unpublished; 301 to /communities |
| Designer leaves | Profile 301 to /studio; projects keep credit as text |
| Article retired | 301 to the closest topic or service page |
| Template shop URLs | 410 Gone; removed from sitemap.xml |

### Legacy redirect map (from the live crawl)

52 permanent redirects and 8 retired URLs, covering every live URL found on moori.ae today. /services and /pricing keep their URLs.

| Current URL | New URL | Code |
| --- | --- | --- |
| /about | /studio | 301 |
| /portfolio-page | /projects | 301 |
| /recognitions | /studio/press-and-awards | 301 |
| /blogs | /journal | 301 |
| /design-guides | /journal | 301 |
| /articles | /journal | 301 |
| /complimentary-consultation | /consultation | 301 |
| /thank-you | /consultation/thank-you | 301 |
| /villa-interior-design-in-damac-hills | /projects/whitefield-villa-damac-hills | 301 |
| /jumeirah-golf-estate | /projects/villa-jumeirah-golf-estates | 301 |
| /desert-leaf-al-barari | /projects/desert-leaf-villa-al-barari | 301 |
| /private-villa-nadd-al-sheba | /projects/villa-nadd-al-sheba | 301 |
| /luxury-apartment-interior-design-in-dubai-marina | /projects/botanica-tower-dubai-marina | 301 |
| /apartment-interior-design-in-dubai-marina | /projects/al-seef-tower-dubai-marina | 301 |
| /townhouse-interior-design-in-tilal-al-ghaf | /projects/townhouse-tilal-al-ghaf | 301 |
| /tilal-al-ghaf-villa | /projects/villa-tilal-al-ghaf | 301 |
| /yas-noya | /projects/villa-landscape-yas-noya | 301 |
| /the-trump-estates | /projects/villa-landscape-trump-estates | 301 |
| /savane | /projects/savane | 301 |
| /levante | /projects/levante | 301 |
| /orvi-showroom | /projects/orvi-showroom-al-quoz | 301 |
| /hof-2025 | /projects/house-of-the-future-2025 | 301 |
| /house-of-culture | /projects/house-of-culture | 301 |
| /etihad-house-moori-interiors-hof-proposal | /projects/etihad-house | 301 |
| /minimalist-interior-design-in-dubai | /projects/the-bare-minimum | 301 |
| /serene-habitat | /projects/a-serene-habitat | 301 |
| /parisian-interior-design-dubai | /projects/parisian-minimalism | 301 |
| /shift-chaise | /projects/shift-chaise | 301 |
| /modular-outdoor-furniture-dubai | /projects/table-scape | 301 |
| /un-fold-ing-or-art-led-product-design-studio-in-dubai | /projects/un-fold-ing | 301 |
| /why-hire-an-interior-designer-in-dubai-key-benefits-for-your-home | /why-a-designer | 301 |
| /landscape-design-guide | /journal/landscape-design-guide | 301 |
| /wellness-interior-design-dubai | /journal/wellness-interior-design-dubai | 301 |
| /multigenerational-home-design-dubai | /journal/multigenerational-home-design-dubai | 301 |
| /desert-villa-design-dubai | /journal/desert-villa-design-dubai | 301 |
| /home-office-design-dubai | /journal/home-office-design-dubai | 301 |
| /custom-storage-solutions-dubai | /journal/custom-storage-solutions-dubai | 301 |
| /material-intelligence-the-science-of-luxury-finishes-in-dubai | /journal/luxury-finishes-material-guide-dubai | 301 |
| /dubai-villa-courtyard-design | /journal/dubai-villa-courtyard-design | 301 |
| /colour-psychology-in-interior-design | /journal/colour-psychology-interior-design | 301 |
| /kids-room-design-in-dubai-how-to-create-spaces-that-grow-with-your-child | /journal/kids-room-design-dubai | 301 |
| /winter-holiday-interior-design-dubai | /journal/winter-holiday-interior-design-dubai | 301 |
| /luxury-interior-design-bedroom-ideas | /journal/luxury-bedroom-design-ideas | 301 |
| /interior-design-principles-for-luxury-spaces-in-dubai-or-a-complete-guide | /journal/luxury-interior-design-principles-dubai | 301 |
| /bathroom-renovation-in-dubai-planning-layout-fixtures-and-luxury-finishes | /journal/bathroom-renovation-dubai | 301 |
| /luxury-bathroom-remodeling-in-dubai-or-expert-interior-tips | /journal/luxury-bathroom-remodeling-dubai | 301 |
| /smart-bathroom-design-dubai | /journal/smart-bathroom-design-dubai | 301 |
| /luxury-kitchen-renovation-in-dubai-or-smart-technology-sustainable-materials-and-timeless-design | /journal/luxury-kitchen-renovation-dubai | 301 |
| /expressing-personality-through-interior-design-in-dubai-creating-meaningful-spaces | /journal/expressing-personality-interior-design | 301 |
| /timeless-minimalism-in-interior-design-a-refined-approach-for-dubai-homes | /journal/timeless-minimalism-dubai-homes | 301 |
| /design-challenge | /journal/design-challenge [CONFIRM keep or retire] | 301 |
| /classic-cap-hpeszv | — (retired template shop page) | 410 |
| /face-serum-gxrcld | — (retired template shop page) | 410 |
| /handmade-vase-slowpy | — (retired template shop page) | 410 |
| /hand-soap-giguos | — (retired template shop page) | 410 |
| /set-of-plates-cxlzwx | — (retired template shop page) | 410 |
| /sunglasses-iubjnq | — (retired template shop page) | 410 |
| /wooden-chair-mopukh | — (retired template shop page) | 410 |
| /wool-sweater-lortoo | — (retired template shop page) | 410 |
| http://moori.ae/* and https://moori.ae/* | https://www.moori.ae/* (single host) | 301 |

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Routing, slugs and redirect map locked as recommended; confirm /design-challenge.

## Build Step 4 — Internal Linking Strategy

| Category | What it is | Where |
| --- | --- | --- |
| Navigational | Header (5 items + button) and 4-column footer | Every page |
| Hierarchical | Breadcrumbs up; index cards down | Projects, communities, services, journal, team |
| Lateral discovery | Similar projects, related articles, other projects by the same designer | Case studies, articles, profiles |
| Conversion | Prefilled consultation CTAs, WhatsApp, pricing | Every content page |
| Contextual | In-body links from articles and narratives to services, projects and communities | Journal, case studies, services |

### Per-template link contracts

| Template | Navigational | Hierarchical | Lateral | Conversion | Contextual |
| --- | --- | --- | --- | --- | --- |
| Homepage | Header + footer | — | 7 projects, 6 communities, 7 services, 3 articles | 3–4 consultation CTAs + WhatsApp | Proof bar → press |
| Projects hub | Header + footer | Breadcrumb to home | All project cards | CTA band | — |
| Project case study | Header + footer | Breadcrumb → /projects and community | 3 similar projects + designer | 2 CTAs (mid + end) prefilled + WhatsApp | Links to service and 1–2 journal articles |
| Community page | Header + footer | Breadcrumb → /communities | 1–3 local projects | Form prefilled + WhatsApp | Links to villa or apartment service |
| Service page | Header + footer | Breadcrumb → /services | 3 relevant projects | 2 CTAs + WhatsApp | Links to pricing, process, why-a-designer |
| Journal article | Header + footer | Breadcrumb → /journal and topic | 3 related articles | 1 inline topic CTA | 1 related project + in-body service links |
| Pricing / Why a designer | Header + footer | — | — | 2 CTAs + WhatsApp | Cross-link each other + design & build |

### Policies

- Anchor text: descriptive and varied ("View the Whitefield villa in DAMAC Hills"), never "See More" or "click here".

- Conversion priority: where a conversion CTA and an editorial link compete for the same space, the conversion CTA wins.

- Related content logic: editor picks first; fallback by same type, then same community, then most recent.

- Hygiene: monthly broken-link check; quarterly orphan-page check (every project linked from at least its community or service page); publishing rule that a project needs a type, a community and at least one related service before it can go live.

Scale projection At launch: ~70 indexable URLs (22 projects, 21 articles, 6 communities, 7 services, ~10 core pages) and an estimated 1,200–1,600 internal links. Each new project adds a case study plus links from its community, service and designer pages.

Sign-off status: RECOMMENDED — PENDING CLIENT SIGN-OFF Linking strategy locked as recommended.

# Part Three — The Final Sitemap

## 3.1 Site architecture overview

| Path | Contents |
| --- | --- |
| / | Homepage |
| ├─ /projects | Projects hub → /projects/[project-slug] (case studies) |
| │ └─ /communities | Communities index → /communities/[community-slug] ×6 |
| ├─ /services | Services index → 7 service pages · /why-a-designer · /owners-abroad |
| ├─ /pricing | Fees (reserved: /pricing/estimate) |
| ├─ /studio | About & team → /studio/team/[designer-slug] · /process · /studio/press-and-awards |
| ├─ /journal | Journal index → /journal/[article-slug] |
| ├─ /consultation | Qualifying form → /consultation/thank-you |
| └─ Footer / utility | /contact · /faq · /trade-partners · /privacy-policy · /terms · /404 · /sitemap.xml · /robots.txt |

## 3.2 Top-level navigation

Projects · Services · Pricing · Studio · Journal + "Book a consultation" button (always visible, including on mobile). Full dropdowns are in Decision 3.

## 3.3 Homepage section order

| # | Block | Job |
| --- | --- | --- |
| 1 | Sticky header | Navigation + consultation button |
| 2 | Hero | What, where, how different — passes the 5-second test |
| 3 | Proof bar | AD Middle East, ISOLA, Dubai Design Week, Google rating |
| 4 | Selected work | 7 project cards straight to case studies |
| 5 | Find your community | 6 community cards |
| 6 | How we work | 4 participatory stages |
| 7 | Services overview | 7 services |
| 8 | Client voices | 4 real testimonials linked to projects |
| 9 | Designer vs contractor teaser | Handles the main objection |
| 10 | From the journal | 3 articles |
| 11 | Consultation CTA band | Primary action + reassurance |
| 12–13 | Sticky WhatsApp + 4-column footer | Contact and NAP |

## 3.4 Footer structure (4 columns)

| Explore | Services | Work with us | Contact & social |
| --- | --- | --- | --- |
| Projects · Communities · Journal · Press & awards | Villa & townhouse · Apartment · Design & build · Renovation · Custom furniture · Landscape · Hospitality & F&B | Book a consultation · Pricing · Owners abroad · Trade partners · Contact | sooraj@moori.ae · +971 55 353 2729 · WhatsApp · one address [CONFIRM] · hours · Instagram, LinkedIn, Pinterest · Privacy, Terms |

## 3.5 Complete page inventory

| # | Page | URL | Type | Tier |
| --- | --- | --- | --- | --- |
| 1 | Homepage | / | Static | Tier 1 |
| 2 | Projects (Portfolio Hub) | /projects | Dynamic Index | Tier 1 |
| 3 | Project Case Study | /projects/[project-slug] | Dynamic Template | Tier 1 |
| 4 | Communities Index | /communities | Static | Tier 2 |
| 5 | Community Landing Page | /communities/[community-slug] | Dynamic Template | Tier 1 (SEO + ad landing page — from competitor analysis) |
| 6 | Services | /services | Static | Tier 2 |
| 7 | Villa & Townhouse Interior Design | /services/villa-interior-design | Static | Tier 1 |
| 8 | Apartment Interior Design | /services/apartment-interior-design | Static | Tier 2 |
| 9 | Design & Build (Turnkey) | /services/design-and-build | Static | Tier 1 |
| 10 | Home Renovation | /services/home-renovation | Static | Tier 2 |
| 11 | Custom Furniture | /services/custom-furniture | Static | Tier 3 |
| 12 | Landscape & Outdoor Design | /services/landscape-design | Static | Tier 3 |
| 13 | Hospitality & F&B Interior Design | /services/hospitality-interior-design | Static | Tier 2 |
| 14 | Pricing & Fees | /pricing | Static | Tier 1 |
| 15 | Why a Designer (vs Contractor Design) | /why-a-designer | Static | Tier 1 |
| 16 | Our Process | /process | Static | Tier 2 |
| 17 | Studio (About & Team) | /studio | Static | Tier 2 |
| 18 | Designer Profile | /studio/team/[designer-slug] | Dynamic Template | Tier 3 |
| 19 | Press & Awards | /studio/press-and-awards | Static | Tier 2 |
| 20 | Owners Abroad | /owners-abroad | Static | Tier 2 |
| 21 | Trade Partners (Contractors & Architects) | /trade-partners | Static | Tier 3 |
| 22 | Journal | /journal | Dynamic Index | Tier 3 |
| 23 | Journal Article | /journal/[article-slug] | Dynamic Template | Tier 3 |
| 24 | Book a Consultation | /consultation | Static | Tier 1 |
| 25 | Consultation Thank-You | /consultation/thank-you | Static (utility) | Utility |
| 26 | Contact | /contact | Static | Tier 2 |
| 27 | FAQ | /faq | Static | Tier 3 |
| 28 | Privacy Policy | /privacy-policy | Static (legal) | Utility |
| 29 | Terms of Use | /terms | Static (legal) | Utility |
| 30 | 404 Page | /404 | Static (utility) | Utility |
| 31 | XML Sitemap | /sitemap.xml | Auto-generated | Utility |
| 32 | Robots | /robots.txt | Auto-generated | Utility |
| 33 | Fee Estimator | /pricing/estimate | Reserved Placeholder | Tier 4 (deferred) |
| 34 | Client Stories (Video) | /client-stories | Reserved Placeholder | Tier 4 (deferred) |
| 35 | Careers | /careers | Reserved Placeholder | Tier 4 (deferred) |
| 36 | Arabic Site | /ar | Reserved Placeholder | Tier 4 (deferred) |

## 3.6 Page count

| Measure | Count |
| --- | --- |
| Unique page types in the CSV | 36 |
| Section rows in the CSV | 244 |
| Pages at Tier 1 | 8 |
| Pages at Tier 2 | 10 |
| Pages at Tier 1 (SEO + ad landing page — from competitor analysis) | 1 |
| Pages at Tier 3 | 7 |
| Pages at Utility | 6 |
| Pages at Tier 4 (deferred) | 4 |
| Indexable URLs at launch (approx.) | ~70 (22 projects, 21 articles, 6 communities, 7 services, core pages) |

## 3.7 How to read the CSV

- One row per section per page; Page #, Page Name and URL repeat on every row of a page.

- Section Purpose / Intent states the job of the block, not its copy — copywriters write to the purpose.

- Internal Links From This Section lists destinations separated by " | "; [slug] marks a dynamic entry.

- Notes carry constraints: real imagery only (G3), real numbers only — omit if unavailable (G4), and [CONFIRM] items for Moori.

- Sticky header, sticky WhatsApp and the 4-column footer repeat on every standard page so each page row-set is self-contained.

# Appendix

## A. Source documents

- 01 CRO & UX Audit — moori.ae (Growthmak, 27 Oct 2026)

- 02 Business Goal Research (Growthmak, 27 Oct 2026)

- 03 ICP & Persona Master Document (Growthmak, 27 Oct 2026)

- 04 Competitor Analysis (Growthmak, 27 Oct 2026)

- Live crawl of moori.ae (53 pages + sitemap.xml) and live structure mapping of 6 competitor sites (27 Oct 2026)

## B. Documents produced

- moori-interiors-sitemap-strategy.docx — this document

- moori-interiors-sitemap.csv — 15-column structural reference

## C. Open items before build

| Item | Why it blocks |
| --- | --- |
| Office address (Sports City vs DIP) | Footer, contact, schema, Google Business Profile |
| Fee floor (AED 12k / 20k / 25k conflict) and qualifying AOV | Pricing page and form budget bands |
| CRM name and alert channel | Form integration |
| Per-project status (completed photo vs visualisation), consent for budget band and quotes | Case-study facts boxes |
| Reply-time promise | CTA bands and thank-you page |
| Hostinger capability check | Platform decision (Decision 4) |
| /design-challenge — keep or retire | Redirect map |

## D. What comes next

- Visual design system — tokens, type, components, page mockups built on this structure.

- Copy framework — page-by-page briefs written to each section purpose; SEO titles and meta.

- Technical build — platform check, CMS collections, form and CRM integration, redirects, tracking.

## E. Version control

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 27 Oct 2026 | Recommended architecture; all decisions pending client sign-off |
| 2.0 (planned) | After plan review | Reconciled with Sooraj's sign-off and any onboarding questionnaire |

— END OF DOCUMENT —